## Slide 1: AI Observability Status Update
Leadership Presentation

## Slide 2: Business & IT Requirements
- Business requirements for MAC finalized & signed off
- IT requirements drafted, covering AI observability needs
- LLMs used only offline, no AI observability required

## Slide 3: IT Requirements Breakdown
- AI/ML metrics: Performance, drift, data integrity, traffic
- Logging requirements documented
- LLM metrics identified & documented
- Data & pipeline requirements in progress
- Infra & production support under review

## Slide 4: RAI Requirements & Sign-offs
- RAI review on AI/ML & LLM metrics in progress
- LL track PO sign-off in progress
- IT requirements for MAC block PO sign-off to be initiated

## Slide 5: Qdox Assessment & Coverage Analysis
- Analyzed Qdox AI/ML metrics coverage
- Identified gaps and minor build requirements
- Awaiting product team confirmation on ETA
- Requested additional Qdox details

## Slide 6: Next Steps on Qdox
- Requested demo/walkthrough
- Investigating catboost support
- Exploring feasibility of adding LLM metrics

## Slide 7: Alternative Solutions - SageMaker Monitoring
- Conducted SageMaker vs. Qdox comparison
- Published results in Confluence
- Further cost comparison research required
- Detailed cost estimate in progress

## Slide 8: Next Steps & Action Items
- Complete Qdox assessment by March 11
- Evaluate SageMaker monitoring tool in parallel
- Require leadership guidance on next steps